**Sprint 1 Plan**

My Machine Learning

Daniel Luft-Martinez, Matthew Wark, Tieshan Zeng, Taehyung Kim and Jeonghye Kim

Goal:

Have a working android app that includes authentication, a working database with a consistent schema, and have a disjoint working ML model that we will implement into the app later.

**Team Roles:**

* Product Owner: Daniel
* Scrum Master: Matt
* Developer: Taehyung
* Developer: Jeonghye
* Developer: Tieshan

**Scrum Board:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Task Identifier** | **Priority** | **Expected Hours** | **Person** |
| Create App on GitLab | high | 1 | Matt |
| Setup Firebase Project | high | 1 | Paul |
| Basic Android layout | high | 4 | Mars |
| Sign in | high | 2 | Paul |
| Sign up | high | 2 | Paul |
| Setup ML prototype | high | 5 | Daniel |
| Work on the sheet | low | 2 | Paul |
| Setup Firebase DB | high | 2 | Matt |
| Add photos to Android | med | 2 | Matt |
| Get sample data | high | 2 | Jeonghye |

