**Sprint 2 Plan**

My Machine Learning

Daniel Luft-Martinez, Matthew Wark, Tieshan Zeng, Taehyung Kim and Jeonghye Kim

Goal:

**Team Roles:**

* Product Owner: Daniel
* Scrum Master: Taehyung
* Developer: Matt
* Developer: Jeonghye
* Developer: Tieshan

**Scrum Board:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task Identifier** | **Priority** | **Expected Hours** | **Person** | **Status** |
| User login with DB | high | 2 | Paul | Working |
| Android layout & theme | med | 3 | Mars | Working |
| JSON visualization on App | med | 5 | Matt | Pending |
| Single Python executable | med | 2 | Daniel | Pending |
| Convert ML output to JSON | high | 5 | Matt | Pending |
| Generalize model inputs | high | 3 | Daniel | Pending |
| Generalize layers | low | 5 | Daniel | Pending |
| Revise Scrum board | med | 2 | Matt | Pending |
| Figure out Server for training | high | 3 | Paul | Pending |
| Server Firebase connection | high | 5 | Paul | Pending |
| Create XML for Hompage | high | 3 | Mars | Pending |
| Fragment for tutorial | med | 5 | Mars | Pending |
| Breed selection on App | med | 5 | Jeonghye | Pending |